CKP Kubernetes Cluster Upgrade Guide

Kubernetes 1.29.0 → 1.34.3

Including Calico CNI, CoreDNS, ETCD backup/recovery and post-upgrade validation

| Document Type | Production Upgrade Runbook |
| --- | --- |
| Target Kubernetes | v1.34.3 |
| Calico CNI | 3.30.5 |
| Upgrade Strategy | Two-phase, staged master/worker upgrade |

# 1. Upgrade Overview

This runbook provides a controlled procedure for upgrading a CKP Kubernetes cluster from Kubernetes 1.29.0 to 1.34.3. The process is intentionally staged to reduce risk and includes pre-checks, ETCD backup, database checks, master/worker upgrades, Calico upgrade, CoreDNS validation, and comprehensive post-upgrade testing.

## 1.1 Upgrade Path

Phase 1 — Control plane: 1.29.0 → 1.30.6 → 1.31.2

Phase 1 — Workers: 1.29.0 → 1.31.2

Phase 2 — Control plane: 1.31.2 → 1.32.11 → 1.33.7 → 1.34.3

Phase 2 — Workers: 1.31.2 → 1.34.3

Calico CNI: 3.28.2 → 3.30.5, only after Kubernetes reaches 1.34.3

IMPORTANT: Do not skip a required Kubernetes version jump in the approved upgrade sequence. Confirm compatibility of the application stack, CSI drivers, ingress/load balancers and CNI before execution.

## 1.2 High-Level Execution Flow

1. Preparation → 2. ETCD backup → 3. Baseline checks → 4. Phase 1 masters/workers → 5. Phase 2 masters/workers → 6. Calico upgrade → 7. CoreDNS validation → 8. Final cluster/application/DNS/Calico tests → 9. Evidence collection.

# 2. Prerequisites and Safety Checks

Confirm approved maintenance window, change/ticket reference and rollback/recovery owner.

Confirm access to bastion/control node and all master/worker nodes.

Ensure Ansible inventory and upgrade roles/playbooks are the approved/latest versions.

Confirm sufficient free disk space on masters, especially /var/lib/etcd, /var/lib/kubelet and /.

Confirm ETCD is healthy and the cluster has quorum before starting.

Confirm application/database owners are available for leader switchover and validation.

Confirm no critical production incident is active on the cluster.

Do not start the Calico upgrade until Kubernetes 1.34.3 is successfully validated.

Take command output/screenshots/logs as evidence at each major phase.

## 2.1 Verify Kubernetes/Node Baseline

kubectl version --short 2>/dev/null ¦¦ kubectl version kubectl get nodes -o wide kubectl get pods -A -o wide kubectl get pods -A ¦ grep -E 'CrashLoopBackOff¦ImagePullBackOff¦Error¦Pending' ¦¦ true kubectl get events -A --sort-by=.metadata.creationTimestamp ¦ tail -100

## 2.2 Verify Ansible and ETCDCTL

ansible --version ansible-playbook --version ansible-inventory -i inventory.ini --graph jq --version ETCDCTL_API=3 etcdctl version

IMPORTANT: Run etcdctl checks on the master node where the ETCD certificates are available. Verify the certificate/key paths match the cluster before executing commands.

# 3. ETCD Backup and Recovery Preparation

## 3.1 Take ETCD Snapshot

sudo ETCDCTL_API=3 etcdctl snapshot save /home/ubuntu/etcdbackuplatest.db \ --endpoints=https://127.0.0.1:2379 \ --cacert=/etc/kubernetes/pki/etcd/ca.crt \ --cert=/etc/kubernetes/pki/etcd/server.crt \ --key=/etc/kubernetes/pki/etcd/server.key

## 3.2 Validate Snapshot

ls -lrth /home/ubuntu/etcdbackuplatest.db sudo ETCDCTL_API=3 etcdctl endpoint status --write-out=table \ --endpoints=https://127.0.0.1:2379 \ --cacert=/etc/kubernetes/pki/etcd/ca.crt \ --cert=/etc/kubernetes/pki/etcd/server.crt \ --key=/etc/kubernetes/pki/etcd/server.key sudo ETCDCTL_API=3 etcdctl endpoint health --write-out=table \ --endpoints=https://127.0.0.1:2379 \ --cacert=/etc/kubernetes/pki/etcd/ca.crt \ --cert=/etc/kubernetes/pki/etcd/server.crt \ --key=/etc/kubernetes/pki/etcd/server.key

IMPORTANT: The snapshot should be present, readable and of a reasonable size compared with the live ETCD DB. Exact byte equality is not required; use endpoint status/DB size as an additional sanity check.

## 3.3 Copy/Protect Backup

sha256sum /home/ubuntu/etcdbackuplatest.db ls -lh /home/ubuntu/etcdbackuplatest.db # Copy the snapshot to the approved secure backup location before upgrade.

## 3.4 ETCD Restore Procedure (Recovery Only)

Use this procedure only when recovery/rollback has been formally approved. Restore one master at a time according to the cluster recovery design; do not improvise initial-cluster values.

# Stop/disable the Kubernetes control-plane components as required by the approved recovery procedure. mv /var/lib/etcd /var/lib/etcd-oldd ETCDCTL_API=3 etcdctl snapshot restore /tmp/etcdbackuplatest.db \ --data-dir /var/lib/etcd \ --name ckp-testing-1.novalocal \ --initial-cluster ckp-testing-1.novalocal=https://172.x.x.x:2380,ckp-testing-2.novalocal=https://172.x.x.x:2380 \ --initial-cluster-token ckp-testing-1.novalocal \ --initial-advertise-peer-urls https://172.x.x.x:2380

CRITICAL: Replace all example host/IP values with the actual cluster values. Validate the complete ETCD topology before running restore.

# 4. Inventory and Playbook Preparation

vi inventory.ini # Required/approved values for the current upgrade: byoh_release_image=byoh-bundle-ubuntu_20.04.1_x86-64_k8s cni_version=3.30.5 upgrade_k8s_version=1.30.6-00

NOTE: Update upgrade_k8s_version before each upgrade stage to the next approved Kubernetes target.

# 5. Pre-Upgrade Health Checks

## 5.1 Pod Statistics Baseline

kubectl get pods -A -o wide ¦ wc -l kubectl get pods -A -o wide ¦ grep -i running ¦ wc -l kubectl get pods -n <prod-ns> -o wide ¦ grep -i running ¦ wc -l kubectl get pods -n <prod-ns> ¦ grep -vi running ¦¦ true kubectl get pods -A -o wide > preupgrade-pods.txt kubectl get nodes -o wide > preupgrade-nodes.txt

## 5.2 Application and Database Health

Verify all DB clusters are healthy.

Verify replication is healthy.

Identify the current DB leader on every affected database cluster.

Before draining a node that hosts a DB leader, perform the approved leader switchover.

After switchover, verify the new leader and replication health.

Confirm application pods have sufficient replicas and PodDisruptionBudgets will permit the planned drain.

kubectl get pods -A -o wide kubectl get pdb -A kubectl get statefulsets -A kubectl get deployments -A kubectl get nodes --show-labels

## 5.3 Network/DNS Baseline

kubectl get svc -A kubectl get endpoints -A 2>/dev/null ¦¦ true kubectl get endpointslices -A 2>/dev/null ¦ head -100 kubectl get pods -n kube-system -l k8s-app=kube-dns -o wide kubectl get pods -n kube-system -l k8s-app=calico-node -o wide 2>/dev/null ¦¦ true kubectl get tigerastatus 2>/dev/null ¦¦ true kubectl get felixconfiguration 2>/dev/null ¦¦ true

# 6. Upgrade Execution — Phase 1

## 6.1 Master Nodes: 1.29.0 → 1.30.6 → 1.31.2

Update inventory.ini for each target version and run the approved master upgrade playbook. Validate cluster health after each stage before proceeding.

# Stage 1 # inventory.ini: upgrade_k8s_version=1.30.6-00 ansible-playbook -i inventory.ini playbooks/Upgrade-k8s-mastres.yaml -v kubectl get nodes -o wide kubectl get pods -A ¦ grep -E 'CrashLoopBackOff¦ImagePullBackOff¦Error¦Pending' ¦¦ true # Stage 2 # inventory.ini: upgrade_k8s_version=1.31.2-00 ansible-playbook -i inventory.ini playbooks/Upgrade-k8s-mastres.yaml -v kubectl get nodes -o wide kubectl get pods -A ¦ grep -E 'CrashLoopBackOff¦ImagePullBackOff¦Error¦Pending' ¦¦ true

IMPORTANT: Confirm all control-plane nodes are healthy and ETCD quorum is intact after each master upgrade stage.

## 6.2 Worker Nodes: 1.29.0 → 1.31.2

Upgrade workers in controlled batches. If the worker count is high, use batches of approximately 4–5 nodes, subject to application capacity and PodDisruptionBudgets.

### 6.2.1 Add Drain Confirmation

vi roles/upgrade-k8s-workers/tasks/main.yaml # Add immediately before the worker drain task: - name: Confirm before draining node pause: prompt: "Do you want to proceed with drain of worker node {{ node_name.stdout }}? (yes/no)" register: drain_confirmation delegate_to: localhost

# Phase 1 worker target # inventory.ini: upgrade_k8s_version=1.31.2-00 ansible-playbook -i inventory.ini playbooks/Upgrade-k8s-workers.yaml -v

Before each drain, verify application/database placement and capacity. After each batch, validate node readiness and workload recovery.

# 7. Upgrade Execution — Phase 2

## 7.1 Master Nodes: 1.31.2 → 1.34.3

# 1.31.2 → 1.32.11 # inventory.ini: upgrade_k8s_version=1.32.11-00 ansible-playbook -i inventory.ini playbooks/Upgrade-k8s-mastres.yaml -v kubectl get nodes -o wide # 1.32.11 → 1.33.7 # inventory.ini: upgrade_k8s_version=1.33.7-00 ansible-playbook -i inventory.ini playbooks/Upgrade-k8s-mastres.yaml -v kubectl get nodes -o wide # 1.33.7 → 1.34.3 # inventory.ini: upgrade_k8s_version=1.34.3-00 ansible-playbook -i inventory.ini playbooks/Upgrade-k8s-mastres.yaml -v kubectl get nodes -o wide

## 7.2 Worker Nodes: 1.31.2 → 1.34.3

# inventory.ini: upgrade_k8s_version=1.34.3-00 ansible-playbook -i inventory.ini playbooks/Upgrade-k8s-workers.yaml -v kubectl get nodes -o wide kubectl get pods -A ¦ grep -E 'CrashLoopBackOff¦ImagePullBackOff¦Error¦Pending' ¦¦ true

CRITICAL: Do not start Calico CNI upgrade until all required Kubernetes nodes are on 1.34.3 and the cluster has passed the Kubernetes post-upgrade checks.

# 8. Calico CNI Upgrade — 3.28.2 → 3.30.5

Perform this section only after Kubernetes 1.34.3 is successfully installed and validated.

## 8.1 Verify jq

jq --version # Ubuntu/Debian, if required: sudo apt update sudo apt install -y jq

## 8.2 Update Calico Role

vi roles/calico-cni-upgrade/tasks/main.yaml # Update the CRD apply shell section to: shell: "kubectl apply --server-side --force-conflicts -f https://raw.githubusercontent.com/projectcalico/calico/v{{ cni_version }}/manifests/operator-crds.yaml"

## 8.3 Run Calico Upgrade

# inventory.ini: cni_version=3.30.5 ansible-playbook -i inventory.ini playbooks/calico_cni_upgrade.yaml -v

## 8.4 Immediate Calico Validation

kubectl get pods -n kube-system -o wide kubectl get daemonset -n kube-system kubectl get pods -n kube-system ¦ grep -i calico kubectl get nodes -o wide kubectl get events -A --sort-by=.metadata.creationTimestamp ¦ tail -100 # If Calico CRDs/status resources are installed in this cluster: kubectl get crd ¦ grep -i calico kubectl get tigerastatus 2>/dev/null ¦¦ true

# 9. CoreDNS Validation

## 9.1 Compare CoreDNS ConfigMaps

kubectl get configmap coredns -n kube-system -o yaml > coredns.yaml kubectl get configmap coredns-new -n kube-system -o yaml > coredns-new.yaml diff -u coredns.yaml coredns-new.yaml

NOTE: If coredns-new does not exist in the cluster, do not create it merely for comparison. Validate the active coredns ConfigMap and CoreDNS pods against the approved configuration instead.

## 9.2 CoreDNS Pod/Service Validation

kubectl get pods -n kube-system -l k8s-app=kube-dns -o wide kubectl get svc -n kube-system kube-dns -o wide kubectl get endpointslice -n kube-system -l k8s-app=kube-dns -o wide 2>/dev/null ¦¦ true kubectl logs -n kube-system -l k8s-app=kube-dns --tail=100 --prefix=true

# 10. Final Post-Upgrade Validation

After the complete Kubernetes + Calico upgrade is successful, perform all checks below. Do not close the change until evidence is collected.

## 10.1 Kubernetes Cluster Health

kubectl get nodes -o wide kubectl get pods -A -o wide kubectl get pods -A ¦ grep -E 'CrashLoopBackOff¦ImagePullBackOff¦Error¦Pending¦ContainerCreating' ¦¦ true kubectl get deployments -A kubectl get statefulsets -A kubectl get daemonsets -A kubectl get jobs -A kubectl get events -A --sort-by=.metadata.creationTimestamp ¦ tail -200

All nodes must be Ready.

No unexpected CrashLoopBackOff/ImagePullBackOff/Error/Pending workloads.

All critical deployments/statefulsets/daemonsets must have desired replicas available.

No unresolved node NotReady, NetworkUnavailable or scheduling failures.

## 10.2 CoreDNS Functional Testing

# Confirm DNS service IP (replace if your cluster uses a different value) kubectl get svc kube-dns -n kube-system -o wide # Direct test from a temporary pod kubectl run dns-test --image=busybox:1.36 --restart=Never --rm -it -- \ nslookup kubernetes.default.svc.cluster.local # Test external/private DNS as required by the environment kubectl run dns-test-external --image=busybox:1.36 --restart=Never --rm -it -- \ nslookup mip-dev-ws.rumadm.net # Test the example hostname kubectl run dns-test-rua --image=busybox:1.36 --restart=Never --rm -it -- \ nslookup rua

IMPORTANT: A successful lookup must return the expected address. If private DNS is expected, validate both the cluster-local name and the required private/external domain.

## 10.3 DNS Resolution and Connectivity from a Real Workload

kubectl run network-dns-test --image=busybox:1.36 --restart=Never --rm -it -- sh -c ' echo "=== /etc/resolv.conf ===" cat /etc/resolv.conf echo "=== Kubernetes DNS ===" nslookup kubernetes.default.svc.cluster.local echo "=== Example private DNS ===" nslookup mip-dev-ws.rumadm.net '

## 10.4 Calico Functional Testing

# Calico components kubectl get pods -n kube-system -o wide ¦ grep -i calico kubectl get daemonset -n kube-system ¦ grep -i calico kubectl get crd ¦ grep -i calico # Inspect Calico node logs for recent errors kubectl logs -n kube-system -l k8s-app=calico-node --tail=200 --prefix=true 2>/dev/null ¦¦ true # If calicoctl is installed/approved: calicoctl node status # Basic pod-to-pod connectivity test kubectl create namespace network-test --dry-run=client -o yaml ¦ kubectl apply -f - kubectl -n network-test run net-test-a --image=busybox:1.36 --restart=Never -- sleep 3600 kubectl -n network-test run net-test-b --image=busybox:1.36 --restart=Never -- sleep 3600 kubectl -n network-test get pods -o wide kubectl -n network-test get pod net-test-a -o wide kubectl -n network-test get pod net-test-b -o wide

Use the Pod IP of net-test-b from the previous command, then execute:

kubectl -n network-test exec net-test-a -- ping -c 4 <NET_TEST_B_POD_IP>

Clean up the temporary test resources after successful testing:

kubectl delete namespace network-test

NOTE: If NetworkPolicy is intentionally configured to block ICMP, use an approved TCP/application connectivity test instead of treating blocked ping as a Calico failure.

## 10.5 Service/ClusterIP Connectivity

kubectl create namespace svc-test --dry-run=client -o yaml ¦ kubectl apply -f - kubectl -n svc-test run http-test --image=nginx:stable --restart=Never kubectl -n svc-test expose pod http-test --port=80 --target-port=80 kubectl -n svc-test get pod,svc -o wide kubectl -n svc-test run curl-test --image=curlimages/curl:8.10.1 --restart=Never -it --rm -- \ curl -sS http://http-test.svc-test.svc.cluster.local kubectl delete namespace svc-test

## 10.6 Node Network and Kubelet Checks

kubectl get nodes -o wide kubectl describe nodes ¦ grep -E 'Ready¦NetworkUnavailable¦MemoryPressure¦DiskPressure¦PIDPressure' -A2 kubectl get --raw='/readyz?verbose' kubectl get --raw='/livez?verbose'

## 10.7 Application and Database Validation

Confirm all production namespaces are healthy.

Confirm application endpoints are reachable.

Confirm database clusters are healthy and replication is normal.

Confirm database leaders are in the intended locations after maintenance.

Confirm CSI/PVC workloads are healthy and volumes are attached/mounted correctly.

Confirm ingress/load-balancer endpoints are reachable.

Confirm monitoring/alerting is receiving node, pod, Kubernetes and application metrics.

Review events and logs for errors introduced during the upgrade.

kubectl get ns kubectl get pods -A -o wide kubectl get pvc -A kubectl get pv kubectl get ingress -A 2>/dev/null ¦¦ true kubectl get events -A --sort-by=.metadata.creationTimestamp ¦ tail -200

# 11. Post-Upgrade Evidence Collection

mkdir -p /tmp/ckp-upgrade-postcheck kubectl get nodes -o wide > /tmp/ckp-upgrade-postcheck/nodes.txt kubectl get pods -A -o wide > /tmp/ckp-upgrade-postcheck/pods.txt kubectl get svc -A -o wide > /tmp/ckp-upgrade-postcheck/services.txt kubectl get pvc -A > /tmp/ckp-upgrade-postcheck/pvc.txt kubectl get events -A --sort-by=.metadata.creationTimestamp > /tmp/ckp-upgrade-postcheck/events.txt kubectl get pods -n kube-system -o wide > /tmp/ckp-upgrade-postcheck/kube-system-pods.txt kubectl get cm coredns -n kube-system -o yaml > /tmp/ckp-upgrade-postcheck/coredns.yaml kubectl get nodes -o jsonpath='{range .items[*]}{.metadata.name}{" "}{.status.nodeInfo.kubeletVersion}{"\n"}{end}' > /tmp/ckp-upgrade-postcheck/kubelet-versions.txt tar -czf /tmp/ckp-upgrade-postcheck.tar.gz -C /tmp ckp-upgrade-postcheck

# 12. Success Criteria / Go-No-Go Checklist

☐ All control-plane/master nodes are Ready and on Kubernetes 1.34.3.

☐ All worker nodes are Ready and on Kubernetes 1.34.3.

☐ ETCD is healthy with quorum and no unexpected alarms.

☐ All critical pods/workloads are healthy.

☐ No unresolved CrashLoopBackOff, ImagePullBackOff, Error or Pending pods.

☐ Calico 3.30.5 is deployed successfully and Calico components are healthy.

☐ Pod-to-pod/network connectivity is working as expected.

☐ CoreDNS pods are healthy and DNS lookups succeed for cluster and required private/external domains.

☐ Service/ClusterIP connectivity test succeeds.

☐ Database health and replication are normal.

☐ PVC/CSI workloads are healthy.

☐ Monitoring and alerting are functioning.

☐ No critical upgrade-related errors remain in Kubernetes events/logs.

☐ Post-upgrade evidence has been captured and attached to the change/ticket.

# 13. Troubleshooting / Stop Conditions

STOP if ETCD loses quorum or endpoint health fails.

STOP if multiple control-plane nodes become NotReady unexpectedly.

STOP if critical production applications cannot recover after a node drain.

STOP if persistent CNI/Calico errors cause NetworkUnavailable or widespread pod networking failures.

STOP if CoreDNS is unavailable and application DNS resolution is failing.

STOP if database replication is broken or an unexpected DB leader condition is detected.

STOP if upgrade automation reports an unrecoverable error; preserve logs before attempting manual changes.

Do not proceed to the next upgrade phase until the current phase has passed its validation criteria.

# 14. Final Sign-Off

| Upgrade completed on | ____________________________ |
| --- | --- |
| Final Kubernetes version | 1.34.3 |
| Calico version | 3.30.5 |
| ETCD backup verified | Yes / No |
| Post-upgrade validation | Pass / Fail |
| Change/CRQ reference | ____________________________ |